Version Date: June 14, 2002

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

Notes:

- This dependency and priority is based on the information available as of the revision date of this document.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements or functionality be progressed within the working group.

- The RISK column indicates how much risk is perceived for the draft to progress to RFC status in the required timeframe.  Risk values are indicated as: CRITICAL, HIGH, MEDIUM, or LOW. Items with a critical risk of not being complete in time are marked in red. Items with high risk are in yellow.

- The HOW DEFINITE column indicates how firm the 3GPP2 requirement for this ID is. Those listed as POSSIBLE are still under discussion; those listed as DEFINITE are in baseline document text.

- The 3GPP2 PRIORITY column indicates how critical the functionality of the draft is for the 3GPP2 specification.  PRIORITY values are DESIRABLE, HIGH and CRITICAL.

- The 3GPP2 NEED column briefly describes the basic functional need.

- The CONSEQUENCES IF NOT DONE column describes the consequence to the 3GPP2 specification functionality if the draft in not released to RFC status in time.

|  | Title | Link | Risk | How definite? | 3GPP2 priority | 3GPP2 Need | Consequences if not done | 3GPP2 TSG | 3GPP2 release | IETF WG | IETF Status | To IESG | RFC Ready |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Differentiated Services Quality of Service Policy Information Base | draft-ietf-diffserv- pib-06.txt | High | Possible | Desirable | Use of COPS for control of resources | cannot inherit the Diffserv Objects in cdma2000 PIB | P | P.S0001-D | DIFFSERV | Passed WGLC. May be downgraded to informational RFC | Jan02 | Apr02 |
|  | Dynamic Host Configuration Protocol for IPv6 (DHCPv6) | draft-ietf-dhc- dhcpv6-24.txt | Medium | Possible | Desirable | Use IPv6 addr if DHCP used. |  | P/N | P.S0001-D | IPv6 | In progress | No date | No date |
|  | AAA support for MIPv6 | draft-perkins-aaav6-05.txt | High | Definite | Critical |  |  | P | ASAP | IPv6 |  |  |  |
|  | IPv6 Stateless DNS Discovery | draft-ietf-ipngwg-dns-discovery-04.txt |  | Possible | Critical |  |  | P | P.S0001-C | IPV6 |  |  |  |
|  | Framework Policy Information Base | draft -ietf-rap- frameworkpib-07.txt | High | Possible | Desirable | Use of COPS for control of resources | COPS cannot use COPS- PR for policy control | P/N | P.S0001-D | RAP | Passed WGLC. May be downgraded to informational RFC | Jan02 | Apr02 |
|  | Integration of Resource Management and SIP | draft-ietf-sip- manyfolks-resource-07.txt | None | Definite | High | Need resource reservation | Used in base MMD flows. MMD not viable without it. | N/P | P.S0001-C | SIP | In IESG last call | No date | No data |
|  | UDP Lite draft | draft-tsvwg-udp-lite-00.txt | Low | Possible | Desirable | UDP Lite transport protocol | Decreased performance for RTP voice compression: significant spectral impact | P | P.S0001-D | TSV |  |  | No date |
|  | Diameter Base Protocol | draft-ietf-aaa- diameter-10.txt | Low | Definite | Critical | Authentication and Authorization |  | P, N | ASAP | AAA | in WGLC | Jan02 | Apr02 |
|  | Diameter Mobile IPv4 Application | draft-ietf-aaa-diameter-mobileip-10.txt | Medium | Definite | Critical |  |  | P | ASAP | AAA |  |  |  |
|  | Diameter NASREQ Application | draft-ietf-aaa-diameter-nasreq-08.txt | Medium | Definite | Critical |  |  | P | ASAP | AAA |  |  |  |
|  | Diameter Mobile IPv6 Application | draft-le-aaa-diameter-mobileipv6-01.txt | High | Definite | Critical | Security and mobility management | integrated access control with MIPv6 dynamic HA | P | ASAP | AAA | In progress |  |  |
|  | Diameter CMS Security Application | draft-ietf-aaa-diameter-cms-sec-04.txt | High | Definite | Desirable |  |  | P | P.S0001-D | AAA |  |  |  |
|  | Registration Revocation in Mobile IP | draft-ietf-mobileip-reg-revok-02.txt | None | Definite | High | Dangling PPP tying up network resources |  | P | P.S0001-C | MOBILEIP | Awaiting Author approval for WGLC |  |  |
|  | AAA Registration Keys for Mobile IP | draft-ietf-mobileip-aaa-key-09.txt | Medium | Definite | Critical |  |  | P | P.S0001-C | MOBILEIP |  |  |  |
|  | Mobility Support in IPv6 | draft-ietf-mobileip-ipv6-17.txt | Medium | Definite | Critical |  |  | P | ASAP | MOBILEIP |  |  |  |
|  | AAA NAI for Mobile IPv4 Extension | draft-mobileip-aaa-nai-00.txt | Medium | Definite | Critical | Needed for HAAA selection |  | P | ASAP | MOBILEIP |  |  |  |
|  | RTP payload for evrc/smv | http://www.ietf.org/internet-drafts/draft-ietf-avt-evrc-smv-02.txt | Medium | Definite | Critical |  | Cannot transport evrc with RTP packets w/o draft | P/N | P.S0001-C | AVT |  |  |  |