Version Date: January 13, 2003

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

Notes:

- This dependency and priority is based on the information available as of the revision date of this document.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements or functionality be progressed within the working group.

- The RISK column indicates how much risk is perceived for the draft to progress to RFC status in the required timeframe.  Risk values are indicated as: CRITICAL, HIGH, MEDIUM, or LOW. Items with a critical risk of not being complete in time are marked in red. Items with high risk are in yellow.

- The HOW DEFINITE column indicates how firm the 3GPP2 requirement for this ID is. Those listed as POSSIBLE are still under discussion; those listed as DEFINITE are in baseline document text.

- The 3GPP2 PRIORITY column indicates how critical the functionality of the draft is for the 3GPP2 specification.  PRIORITY values are DESIRABLE, HIGH and CRITICAL.

- The 3GPP2 NEED column briefly describes the basic functional need.

- The CONSEQUENCES IF NOT DONE column describes the consequence to the 3GPP2 specification functionality if the draft in not released to RFC status in time.

- IETF/IESG STATUS based on “IETF ID Trakker”  @ https://datatracker.ietf.org/public/pidtracker.cgi

Change Log

| Date | Description of Change |
| --- | --- |
| 10 July 2002 | Initial Release |
| 9 August 2002 | Addition of 0-byte Support for R-mode in Link-Layer Assisted Profile, status updates |
| 13September 2002 | Status updates |
| 9December 2002 | Additional SIP/SIPPING drafts, status updates, combine IESG & IETF columns - begin using IETF ID Trakker |
| 13January 2003 | Add “Generalized Mobile IPv4 Extension” draft |

|  | Title | Link | Risk | How definite? | 3GPP2 priority | 3GPP2 Need | Consequences if not done | 3GPP2 TSG | 3GPP2 release | IETF WG |  | IETF/IESG Status | RFC Ready |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Differentiated Services Quality of Service Policy Information Base | draft-ietf-diffserv- pib-09.txt | High | Possible | Desirable | Use of COPS for control of resources | cannot inherit the Diffserv Objects in cdma2000 PIB | P | P.S0001-D | DIFFSERV |  | RFC Ed Queue |  |
|  | Dynamic Host Configuration Protocol for IPv6 (DHCPv6) | draft-ietf-dhc- dhcpv6-28.txt | Medium | Possible | Desirable | Use IPv6 addr if DHCP used. |  | P/N | P.S0001-D | IPv6 |  | IESG Evaluation/AD Followup |  |
|  | AAA IPv6 Network Access | draft-perkins-aaav6-06.txt | High | Definite | Critical |  |  | P | ASAP | IPv6 |  | Expired |  |
|  | Well known site local unicast addresses for DNS resolver | draft-ietf-ipv6-dns-discovery-07.txt |  | Possible | Critical |  |  | P | P.S0001-C | IPV6 |  | ID Exists |  |
|  | Framework Policy Information Base | draft -ietf-rap- frameworkpib-09.txt | High | Possible | Desirable | Use of COPS for control of resources | COPS cannot use COPS- PR for policy control | P/N | P.S0001-D | RAP |  | RFC Ed Queue |  |
|  | Integration of Resource Management and SIP | draft-ietf-sip- manyfolks-resource-07.txt | None | Definite | High | Need resource reservation | Used in base MMD flows. MMD not viable without it. | N/P | P.S0001-C | SIP |  |  | RFC 3312 |
|  | DHCPv6 Options for SIP Servers | http://www.ietf.org/internet-drafts/draft-ietf-sip-dhcpv6-00.txt | High | Definite | Desirable | SIP server discovery. | Must rely on discovery mechanisms | N |  | SIP |  | RFC Ed Queue |  |
|  | The SIP Refer Method | http://www.ietf.org/internet-drafts/draft-ietf-sip-refer-06.txt | High | Definite | Desirable | Needed for 3rd parties | No call forwarding, conf calling | N |  | SIP |  | IESG Evaluation |  |
|  | Security Mechanism Agreement for SIP Sessions | http://www.ietf.org/internet-drafts/draft-ietf-sip-sec-agree-04.txt | High | Definite (work based on requirements established in draft- uusitalo-sipping- algorithm-agreement) | Desirable | Security Mode Setup | Difficult to add later due to possible “man in middle” attacks. Parts of path unprotected. | N |  | SIP |  | RFC Ed Queue |  |
|  | A Session Initiation Protocol (SIP) Event Package for Registrations | http://www.ietf.org/internet-drafts/draft-rosenberg-sip-reg-00.txt | High | Definite | Critical | Event for registration (taken from Presence) | Cannot be notified of registrations | N |  | SIP |  |  |  |
|  | Best Current Practices for Third Party Call Control in the Session Initiation Protocol | http://www.ietf.org/internet-drafts/draft-ietf-sipping-3pcc-02.txt | High | Definite | Desirable | OSA control of SIP sessions | OSA cannot support IMS | N |  | SIPPING |  | IESG Evaluation/AD Followup |  |
|  | Private Extensions to the Session Initiation Protocol (SIP) for the 3rd-Generation Partnership Project (3GPP) | http://www.ietf.org/internet-drafts/draft-garcia-sipping-3gpp-p-headers-01.txt | High | Definite | Critical | To carry info with the 3GPP2 network | Must revert to carrying info in XML header | N |  | SIPPING |  |  |  |
|  | The UDP Lite Protocol | draft-ietf-tsvwg-udp-lite-01.txt | Low | Possible | Desirable | UDP Lite transport protocol | Decreased performance for RTP voice compression: significant spectral impact | P | P.S0001-D | TSV |  | Waiting for Writeup/Revised ID needed |  |
|  | Diameter Base Protocol | draft-ietf-aaa- diameter-15.txt | Low | Definite | Critical | Authentication and Authorization |  | P, N | ASAP | AAA |  | IESG Evaluation |  |
|  | Diameter Mobile IPv4 Application | draft-ietf-aaa-diameter-mobileip-13.txt | Medium | Definite | Critical |  |  | P | ASAP | AAA |  | IESG Evaluation |  |
|  | Diameter NASREQ Application | draft-ietf-aaa-diameter-nasreq-10.txt | Medium | Definite | Critical |  |  | P | ASAP | AAA |  | AD is Watching |  |
|  | Diameter Mobile IPv6 Application | draft-le-aaa-diameter-mobileipv6-02.txt | High | Definite | Critical | Security and mobility management | integrated access control with MIPv6 dynamic HA | P | ASAP | AAA |  |  |  |
|  | Diameter CMS Security Application | draft-ietf-aaa-diameter-cms-sec-04.txt | High | Definite | Desirable |  |  | P | P.S0001-D | AAA |  | AD is Watching |  |
|  | Registration Revocation in Mobile IPv4 | draft-ietf-mobileip-reg-revok-04.txt | None | Definite | High | Dangling PPP tying up network resources |  | P | P.S0001-C | MOBILEIP |  | Publication Requested |  |
|  | AAA Registration Keys for Mobile IP | draft-ietf-mobileip-aaa-key-10.txt | Medium | Definite | Critical |  |  | P | P.S0001-C | MOBILEIP | Expired | ID Exists |  |
|  | Mobility Support in IPv6 | draft-ietf-mobileip-ipv6-19.txt | Medium | Definite | Critical |  |  | P | ASAP | MOBILEIP |  | AD is Watching |  |
|  | AAA NAI for Mobile IPv4 Extension | draft-mobileip-aaa-nai-03.txt | Medium | Definite | Critical | Needed for HAAA selection |  | P | ASAP | MOBILEIP |  | ID Exists |  |
|  | Generalized Mobile IPv4 Extension | draft-bharatia-mobileip-gen-mipv4-ext-00.txt | Medium | Possible | High | Use to dynamically assign DNS server, and other configuration options in the home network for an MS. | Cannot dynamically assign DNS servers and other configuration options in the home network for an MS. | P | P.S0001-D | Mobile IP |  | ID Exists |  |
|  | RTP Payload Format for Enhanced Variable Rate Codecs (EVRC) and Selectable Mode Vocoders (SMV) | draft-ietf-avt-evrc-smv-03.txt | High | Definite | Critical | Use of RTP packetization for EVRC and SMV codec | Cannot transmit/receive EVRC and SMV RTP packets | C/P/N | C.S0027, P.S0001-C | AVT |  | In Last Call |  |
|  | 0-byte Support for R-mode in Link-Layer Assisted ROHC Profile | draft-ietf-rohc-rtp-lla-r-mode-03.txt | High | Definite | High | Additional robustness to 0-byte |  | P | P.S0001-C | ROHC |  |  | RFC 3408 |