Version Date: July 14, 2003

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

Notes:

- This dependency and priority is based on the information available as of the revision date of this document.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements or functionality be progressed within the working group.

- The RISK column indicates how much risk is perceived for the draft to progress to RFC status in the required timeframe.  Risk values are indicated as: CRITICAL, HIGH, MEDIUM, or LOW. IDs with a critical risk of not being complete in time are marked in yellow.

- The HOW DEFINITE column indicates how firm the 3GPP2 requirement for this ID is. Those listed as POSSIBLE are still under discussion; those listed as DEFINITE are in baseline document text.

- The 3GPP2 PRIORITY column indicates how critical the functionality of the draft is for the 3GPP2 specification.  PRIORITY values are DESIRABLE, HIGH and CRITICAL.

- The 3GPP2 NEED column briefly describes the basic functional need.

- The CONSEQUENCES IF NOT DONE column describes the consequence to the 3GPP2 specification functionality if the draft in not released to RFC status in time.

- IETF/IESG STATUS based on “IETF ID Tracker”  @ https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs that have expired are marked in red.

Change Log

| Date | Description of Change |
| --- | --- |
| 10 July 2002 | Initial Release |
| 9 August 2002 | Addition of 0-byte Support for R-mode in Link-Layer Assisted Profile, status updates |
| 13September 2002 | Status updates |
| 9December 2002 | Additional SIP/SIPPING drafts, status updates, combine IESG & IETF columns - begin using IETF ID Trakker |
| 13January 2003 | Add “Generalized Mobile IPv4 Extension” draft |
| 17February 2003 | Add “The Secure Real-time Transport Protocol” draft |
| 13March 2003 | Status updates, add “Dynamic Authorization Extensions to Remote Authentication Dial-In User Service (RADIUS)” to 3GPP2-IETF Draft Dependencies, Update TSG-P to TSG-X and P.S0001 to X.S0011 |
| 16MAY2003 | Status updates, corrections. Add drafts; SDP: Session Description Protocol, SIP Extension Header for Service Route Discovery in Private Networks, Diameter Command Codes for 3GPP Release 5, Diameter Credit Control Application, SIP server configuration option for PPP. Delete draft; Best Current Practices for Third Party Call Control in the Session Initiation Protocol. |
| 14JUL2003 | Status updates |

|  | Title | Link | Risk | How definite? | 3GPP2 priority | 3GPP2 Need | Consequences if not done | 3GPP2 TSG | 3GPP2 release | IETF WG |  | IETF/IESG Status | RFC Ready |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Dynamic Host Configuration Protocol for IPv6 (DHCPv6) | draft-ietf-dhc- dhcpv6-28.txt | High | Definite | Critical | Use IPv6 addr if DHCP used. |  | X | X.P0013.4, X.P0011-tbd | DHC |  | RFC Ed Queue |  |
|  | AAA IPv6 Network Access | draft-perkins-aaav6-06.txt | High | Definite | Critical |  |  | X | X.P0011-tbd | AAA |  | ID Exists |  |
|  | Well known site local unicast addresses for DNS resolver | draft-ietf-ipv6-dns-discovery-07.txt |  | Possible | Critical |  |  | X | X.P0011-tbd | IPV6 |  | ID Exists |  |
|  | SDP: Session Description Protocol | draft-ietf-mmusic-sdp-new-13 | High | Definite | Critical |  |  | X | X.P0013.4,X.P0013.8 | MMUSIC |  | IESG Evaluation – Revised ID Needed |  |
|  | SIP Extension Header for Service Route Discovery in Private Networks | draft-ietf-sip-scvrtdisco-04 | High | Definite | Critical |  |  | X | X-P0013.4 | SIP |  | IESG Evaluation |  |
|  | DHCPv6 Options for SIP Servers | draft-ietf-sip-dhcpv6-01.txt | High | Definite | critical | SIP server discovery. | Must rely on discovery mechanisms | X | X.P0013.4 | SIP |  | RFC Ed Queue |  |
|  | A Session Initiation Protocol (SIP) Event Package for Registrations | draft-sipping-reg-event-00.txt | High | Definite | Critical | Event for registration (taken from Presence) | Cannot be notified of registrations | X | X.P0013.4 | SIP |  | RFC Ed Queue |  |
|  | The UDP Lite Protocol | draft-ietf-tsvwg-udp-lite-01.txt | Low | Possible | Desirable | UDP Lite transport protocol | Decreased performance for RTP voice compression: significant spectral impact | X | X.P0011-tbd | TSV |  | IESG Evaluation::Revised ID Needed |  |
|  | Diameter Base Protocol | draft-ietf-aaa- diameter-17.txt | High | Definite | Critical | Authentication and Authorization |  | X | X.P0013.5,X.P0013.6,X.P0013.8,X.P0013.10,X.P0013.11,X.P0011-tbd | AAA |  | RFC Ed Queue |  |
|  | Diameter Mobile IPv4 Application | draft-ietf-aaa-diameter-mobileip-14.txt | Medium | Definite | Critical |  |  | X | X.P0011-tbd | AAA |  | IESG Evaluation::Revised ID Needed |  |
|  | Diameter NASREQ Application | draft-ietf-aaa-diameter-nasreq-12.txt | Medium | Definite | Critical |  |  | X | X.P0011-tbd | AAA |  | AD is Watching |  |
|  | Diameter Mobile IPv6 Application | draft-le-aaa-diameter-mobileipv6-03.txt | High | Definite | Critical | Security and mobility management | integrated access control with MIPv6 dynamic HA | X | X.P0011-tbd | AAA |  | ID Exists |  |
|  | Diameter CMS Security Application | draft-ietf-aaa-diameter-cms-sec-04.txt | High | Definite | Desirable |  |  | X | X.P0011-tbd | AAA |  | AD is Watching |  |
|  | Dynamic Authorization Extensions to Remote Authentication Dial-In User Service (RADIUS) | draft-chiba-radius-dynamic-authorization-20.txt | Low | Definite | Critical | Resource management | Impact Release X.P0011-C | X | X.P0011-C | AAA |  | RFC 3576 |  |
|  | Diameter Command Codes for 3GPP Release 5 | draft-loughney-aaa-cc-3gpp-01.txt | High | Definite | Critical | Allocation of cmd codes | IANA will not allocate cmd codes needed by Cx/Dx, Sh. | X | X.P0013.6,X.P0013.11 | AAA |  | RFC Ed Queue |  |
|  | Diameter Credit Control Application | draft-hakala-aaa-diameter-cc-00.txt | High | Definite | Critical | Prepaid charging | Cannot do IMS prepaid | X | X.P0013.8 | AAA |  | ID Exists |  |
|  | Registration Revocation in Mobile IPv4 | draft-ietf-mobileip-reg-revok-07.txt | None | Definite | High | Dangling PPP tying up network resources |  | X | X.P0011-C | MOBILEIP |  | RFC3543 |  |
|  | AAA Registration Keys for Mobile IP | draft-ietf-mobileip-aaa-key-13.txt | Medium | Definite | Critical |  |  | X | X.P0001-tbd | MOBILEIP |  | AD is watching |  |
|  | Mobility Support in IPv6 | draft-ietf-mobileip-ipv6-24.txt | Medium | Definite | Critical |  |  | X | X.P0011-tbd | MOBILEIP |  | IESG Evaluation::AD Followup |  |
|  | AAA NAI for Mobile IPv4 Extension | draft-mobileip-aaa-nai-05.txt | Medium | Definite | Critical | Needed for HAAA selection |  | X | X.P0011-tbd | MOBILEIP |  | AD Evaluation |  |
|  | Generalized Mobile IPv4 Extension | draft-bharatia-mobileip-gen-mipv4-ext-02.txt | Medium | Possible | High | Use to dynamically assign DNS server, and other configuration options in the home network for an MS. | Cannot dynamically assign DNS servers and other configuration options in the home network for an MS. | X | X.P0011-tbd | MOBILE IP |  | ID Exists |  |
|  | RTP Payload Format for Enhanced Variable Rate Codecs (EVRC) and Selectable Mode Vocoders (SMV) | draft-ietf-avt-evrc-smv-03.txt | High | Definite | Critical | Use of RTP packetization for EVRC and SMV codec | Cannot transmit/receive EVRC and SMV RTP packets | C/X | C.S0027,X.P00?? (P.S0002-A) | AVT |  | RFC Ed Queue |  |
|  | IP Header Compression over PPP | draft-koren-pppext-rfc2509bis-03.txt | High | Definite | Desirable | Header Compression | Cannot incorporate ECRTP | X | X.P0011-C | AVT |  | RFC 3544 |  |
|  | Compressing IP/UDP/RTP headers on links with high delay, packet loss and reordering | draft-ietf-avt-crtp-enhance-07.txt | High | Definite | Desirable | Header Compression | Cannot incorporate ECRTP | X | X.S0011-C | AVT |  | RFC3545 |  |
|  | The Secure Real-time Transport Protocol | draft-ietf-avt-srtp-08.txt | Medium | Possible | Desirable | Use for encryption of broadcast and multicast content at the upper layer. | Cannot encrypt the broadcast and multicast content at the upper layer. | X | TBD | AVT |  | IESG Evaluation::Revised ID Needed |  |
|  | SIP server configuration option for PPP | draft-song-pppext-sip-support-02.txt | Medium | Possible | Desirable | Use IPCP for Proxy SIP server discovery |  | X | X.P0013.2, X.P0011-tbd | PPPEXT |  | DNP-waiting for AD note |  |