Version Date: December 09, 2005

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

|  | Title | Link | Risk | 3GPP2 priority | 3GPP2 Need | 3GPP2 TSG | 3GPP2 release | RFC Needed by Date | IETF WG | IETF/IESG Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Extensible Authentication Protocol Method for UMTS Authentication and Key Agreement (EAP-AKA) | draft-arkko-pppext-eap-aka-15.txt | High | Critical | WLAN Interworking | X | X.P0028 | 02/30/2005 | Network | RFC Ed Queue |
|  | RADIUS Extension for Digest Authentication | draft-ietf-radext-digest-auth-06.txt | High | Critical | BCMCS | X | X.P0022 | 09/30/2004 | AAA | IESG Evaluation - Defer |
|  | DHCP Options for Broadcast and Multicast Control Servers | draft-ietf-dhc-bcmc-options-05.txt | High | Critical | BCMCS | X | X.P0022 | 09/30/2004 | DHC | RFC 4280 |
|  | Mobile Node Identifier Option for Mobile IPv6 | draft-ietf-mip6-mn-ident-option-03.txt | High | Critical | Mobile IPv6 (IS 835-D) | X | X.P0011-D | 10/30/2004 | MIP6 | RFC 4283 |
|  | Authentication Protocol for Mobile IPv6 | draft-ietf-mip6-auth-protocol-07.txt | High | Critical | Mobile IPv6 (IS 835-D) | X | X.P0011-D | 10/30/2004 | MIP6 | RFC Ed Queue |
|  | Pre-Shared Key Ciphersuites for Transport Layer Security (TLS) | draft-ietf-tls-psk-09.txt | High | Critical | WLAN Interworking | X | X.P0028 | 02/30/2005 | TLS | RFC4279 |
|  | SDP: Session Description Protocol | draft-ietf-mmusic-sdp-new-25.txt | Medium | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | MMUSIC | IESG Evaluation :: Point Raised - writeup needed |
|  | A Session Initiation Protocol (SIP) Event Notification Extension for Resource Lists | draft-ietf-simple-event-list-07.txt | Medium | Critical | Presence | X | X.P0027-001 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Session Initiation Protocol (SIP) extension for Partial Notification of Presence Information | draft-ietf-simple-partial-notify-06.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | I-D Exists |
|  | User Agent Capability Extension to Presence Information Data Format (PIDF) | draft-ietf-simple-prescaps-ext-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | I-D Exists |
|  | RPID: Rich Presence Extensions to the Presence Information Data Format (PIDF) | draft-ietf-simple-rpid-09.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD is watching |
|  | An Extensible Markup Language (XML) Based Format for Event Notification Filtering | draft-ietf-simple-filter-format-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Functional Description of Event Notification Filtering | draft-ietf-simple-filter-funct-03.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | Expired |
|  | CIPID: Contact Information in Presence Information Data Format | draft-ietf-simple-cipid-06.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD is watching |
|  | The Extensible Markup Language (XML) Configuration Access Protocol | draft-ietf-simple-xcap-08.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | An Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usage for Manipulating Presence Document Contents | draft-ietf-simple-xcap-pidf-manipulation-usage-02.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usages for Setting Presence Authorization | draft-ietf-simple-presence-rules-03.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD is watching |
|  | An Extensible Markup Language (XML) Format for Representing Resource Lists | draft-ietf-simple-xcap-list-usage-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | A Presence-based GEOPRIV Location Object Format | draft-ietf-geopriv-pidf-lo-03.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | GEOPRIV | RFC Ed Queue |
|  | Presence Information Data format (PIDF) Extension for Partial Format | draft-ietf-simple-partial-pidf-format-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | I-D Exits |
|  | Session Initiation Protocol (SIP) Event Notification Throttles | draft-niemi-sipping-event-throttle-03.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIPPING | AD is watching |
|  | A Framework for Conferencing with the Session Initiation Protocol | draft-ietf-sipping-conferencing-framework-05.txt | Medium | Low | Conferencing | X | X.P0029 | 12/31/2005 | SIPPING | RFC Ed Queue |
|  | Session Initiation Protocol Call Control – Conferencing for User Agents | draft-ietf-sipping-cc-conferencing-07.txt | Medium | Critical | Conferencing | X | X.P0029 | 12/31/2005 | SIPPING | RFC Ed Queue |
|  | A Session Initiation Protocol (SIP) Event Package for Conference State | draft-ietf-sipping-conference-package-12.txt | Medium | Critical | Conferencing | X | X.P0029 | 12/31/2005 | SIPPING | RFC Ed Queue |
|  | Real-Time Transport Protocol (RTP) Payload and File Storage Formats for the Variable-Rate Multimode Wideband (VMR-WB) Audio Codec | draft-ietf-avt-rtp-vmr-wb-11.txt | High | Critical | Multimedia Services (MSS, MSS) | C | C.P0046-0, C.P0050-A, C.P0045-A | 10/18/2004 | AVT | RFC Ed Queue |
|  | MIME Type Registrations for 3GPP2 Multimedia files | draft-garudadri-avt-3gpp2-mime-02.txt | Low | High | Multimedia Services (MSS, FFMS) | C | C.P0046-0, C.P0050-A | 10/18/2004 | AVT | RFC Ed Queue |
|  | A Mechanism for Content Indirection in Session Initiation Protocol (SIP) Messages | draft-ietf-sip-content-indirect-mech-05.txt | Low | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | SIP | RFC Ed Queue |
|  | An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources | draft-ietf-simple-xcap-diff-02.txt | Low | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | I-D Exists |
|  | A Document Format for Expressing Privacy Preferences | draft-ietf-geopriv-common-policy-06.txt | Low | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | GEOPRIV | I-D Exists |
|  | Partial Publication of Presence Information | draft-ietf-simple-partial-publish-03.txt | Medium | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | I-D Exists |
|  | A Data Model for Presence | draft-ietf-simple-presence-data-model-06.txt | High | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | I-D Exists |
|  | A Framework for Session Initiation Protocol User Agent Profile Delivery | draft-ietf-sipping-config-framework-07.txt | Low | Critical | MMD | X | X.P0029 | 12/31/2005 | SIPPING | AD Evaluation |
|  | The Codecs Parameter for "Bucket" Media Types | draft-gellens-mime-bucket-04.txt | High | High | MMS | X | X.P0016-200-A |  |  | RFC 4281 |
|  | Mapping Between the Multimedia Messaging Service (MMS) and Internet Mail | draft-ietf-lemonade-mms-mapping-06.txt | Medium | Critical | MMS | X | X.P0016-330 |  | LEMONADE | RFC Ed Queue |
|  | Protocol for Carrying Authentication for Network Access (PANA) | draft-ietf-pana-pana-10.txt | Low | High | CDMA2000 High Rate Packet Data Supplemental Services | C | C.S0063-C | March 2005 | PANA | AD Evaluation |
|  | Enhancements to RTP Format for EVRC Family Codecs | draft-xie-avt-compact-bundle-evrc-01.txt | Medium | High | IP Multimedia Services | C | C.P0071-0 | April 2006 | AVT | I-D exists |

### Notes:

- The dependency and priority is based on the information available as of December 9, 2005.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group.

- The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe.

  - Low: RFC number probable in required publication timeframe

  - Medium: RFC number likely in required publication timeframe

  - High: RFC number unlikely in required publication timeframe

  - Critical: RFC number unlikely when publication is imminent

- The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification.

  - Desirable: Desire to include functionality in referenced release

  - Critical: Required functionality in referenced release

- The 3GPP2 Need column briefly describes the basic functional need.

- IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list.