Version Date: December 04, 2006

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

|  | Title | Link | Risk | 3GPP2 priority | 3GPP2 Need | 3GPP2 TSG | 3GPP2 release | RFC Needed by Date | IETF WG | IETF/IESG Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | SDP: Session Description Protocol | draft-ietf-mmusic-sdp-new-27.txt | Medium | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | MMUSIC | RFC 4566 |
|  | A Session Initiation Protocol (SIP) Event Notification Extension for Resource Lists | draft-ietf-simple-event-list-08.txt | Medium | Critical | Presence | X | X.P0027-001 | 12/31/2005 | SIMPLE | RFC 4662 |
|  | Session Initiation Protocol (SIP) extension for Partial Notification of Presence Information | draft-ietf-simple-partial-notify-08.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD Evaluation :: Revised ID Needed |
|  | User Agent Capability Extension to Presence Information Data Format (PIDF) | draft-ietf-simple-prescaps-ext-07.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD Evaluation |
|  | RPID: Rich Presence Extensions to the Presence Information Data Format (PIDF) | draft-ietf-simple-rpid-10.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4480 |
|  | An Extensible Markup Language (XML) Based Format for Event Notification Filtering | draft-ietf-simple-filter-format-06.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4661 |
|  | Functional Description of Event Notification Filtering | draft-ietf-simple-event-filter-funct-06.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4660 |
|  | CIPID: Contact Information in Presence Information Data Format | draft-ietf-simple-cipid-07.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4482 |
|  | The Extensible Markup Language (XML) Configuration Access Protocol | draft-ietf-simple-xcap-12.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | An Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usage for Manipulating Presence Document Contents | draft-ietf-simple-xcap-pidf-manipulation-usage-02.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usages for Setting Presence Authorization | draft-ietf-simple-presence-rules-08.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | Waiting for Writeup |
|  | An Extensible Markup Language (XML) Format for Representing Resource Lists | draft-ietf-simple-xcap-list-usage-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Presence Information Data format (PIDF) Extension for Partial Format | draft-ietf-simple-partial-pidf-format-08.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD Evaluation :: AD Followup |
|  | Session Initiation Protocol (SIP) Event Notification Throttles | draft-niemi-sipping-event-throttle-04.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIPPING | Dead |
|  | Session Initiation Protocol Call Control – Conferencing for User Agents | draft-ietf-sipping-cc-conferencing-08.txt | Medium | Critical | Conferencing | X | X.P0029 | 12/31/2005 | SIPPING | RFC 4579 |
|  | A Session Initiation Protocol (SIP) Event Package for Conference State | draft-ietf-sipping-conference-package-13.txt | Medium | Critical | Conferencing | X | X.P0029 | 12/31/2005 | SIPPING | RFC 4575 |
|  | A Mechanism for Content Indirection in Session Initiation Protocol (SIP) Messages | draft-ietf-sip-content-indirect-mech-05.txt | Low | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | SIP | RFC 4483 |
|  | An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources | draft-ietf-simple-xcap-diff-04.txt | Low | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | AD is watching |
|  | A Document Format for Expressing Privacy Preferences | draft-ietf-geopriv-common-policy-11.txt | Low | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | GEOPRIV | RFC Ed Queue |
|  | Partial Publication of Presence Information | draft-ietf-simple-partial-publish-05.txt | Medium | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | AD Evaluation :: Revised ID Needed |
|  | A Data Model for Presence | draft-ietf-simple-presence-data-model-07.txt | High | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | RFC 4479 |
|  | A Framework for Session Initiation Protocol User Agent Profile Delivery | draft-ietf-sipping-config-framework-09.txt | Low | Critical | MMD | X | X.P0029 | 12/31/2005 | SIPPING | AD is watching |
|  | Enhancements to RTP Format for EVRC Family Codecs | draft-ietf-avt-compact-bundled-evrc-11.txt | Medium | High | IP Multimedia Services | C | C.P0071-0 | April 2006 | AVT | RFC Ed Queue |
|  | Generic EAP Encapsulation (GEE), | draft-barany-eap-gee-03.txt | High | High | PPP Free Operation (PDS) | X | X.P0045 | December 2006 |  | AD Evaluation :: AD Followup |
|  | Integrity Transform Carrying Roll-over Counter | draft-lehtovirta-srtp-rcc-06.txt | High | Medium | BCMCS | X | X.P0022-A | June 2006 |  | RFC Ed Queue |
|  | DHCP Option for Home Information Discovery in MIPv6 | draft-ietf-mip6-hiopt-00.txt | High | High | WLAN-Interworking | X | X.P0028-200 | December 2006 | DHC | I-D exists |
|  | MIP6-bootstrapping via DHCPv6 for the Integrated Scenario | draft-ietf-mip6-bootstrapping-integrated-dhc-01.txt | High | High | WLAN-Interworking | X | X.P0028-200 | December 2006 | MIP6 | I-D exists |
|  | Mobile IPv6 Operation with IKEv2 and the revised IPsec Architecture | draft-ietf-mip6-ikev2-ipsec-07.txt | Low | High | MIP6 Enhancement | X | X.P0047 | March 2007 | MIP6 | AD Evaluation :: Revised ID Needed |
|  | RTP Payload Format for ITU-T Rec. H.263 Video | draft-ietf-avt-rfc2429-bis-09.txt | Medium | High | Packet Switched Video Telephony (PSVT) | C | C.P0055 -0 | 10/30/ 2006 | AVT | RFC Ed Queue |

### Notes:

- The dependency and priority is based on the information available as of Dec 04, 2006.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group.

- The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe.

  - Low: RFC number probable in required publication timeframe

  - Medium: RFC number likely in required publication timeframe

  - High: RFC number unlikely in required publication timeframe

  - Critical: RFC number unlikely when publication is imminent

- The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification.

  - Desirable: Desire to include functionality in referenced release

  - Critical: Required functionality in referenced release

- The 3GPP2 Need column briefly describes the basic functional need.

- IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list.