Version Date: June 18, 2007

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

|  | Title | Link | Risk | 3GPP2 priority | 3GPP2 Need | 3GPP2 TSG | 3GPP2 release | RFC Needed by Date | IETF WG | IETF/IESG Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session Initiation Protocol (SIP) extension for Partial Notification of Presence Information | draft-ietf-simple-partial-notify-09.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | Waiting for AD Go-Ahead |
|  | User Agent Capability Extension to Presence Information Data Format (PIDF) | draft-ietf-simple-prescaps-ext-07.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | AD Evaluation:: Revised ID Needed |
|  | The Extensible Markup Language (XML) Configuration Access Protocol | draft-ietf-simple-xcap-13.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4825 |
|  | An Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usage for Manipulating Presence Document Contents | draft-ietf-simple-xcap-pidf-manipulation-usage-03.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4827 |
|  | Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usages for Setting Presence Authorization | draft-ietf-simple-presence-rules-09.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | IESG Evaluation :: Revised ID Needed |
|  | An Extensible Markup Language (XML) Format for Representing Resource Lists | draft-ietf-simple-xcap-list-usage-06.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 4826 |
|  | Presence Information Data format (PIDF) Extension for Partial Format | draft-ietf-simple-partial-pidf-format-08.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | Waiting for AD Go-Ahead |
|  | Session Initiation Protocol (SIP) Event Notification Throttles | draft-niemi-sipping-event-throttle-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIPPING | AD is watching |
|  | An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources | draft-ietf-simple-xcap-diff-05.txt | Low | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | AD is watching |
|  | A Document Format for Expressing Privacy Preferences | draft-ietf-geopriv-common-policy-12.txt | Low | Critical | MMD | X | X.P0013-004-A | 12/31/2005 | GEOPRIV | RFC 4745 |
|  | Partial Publication of Presence Information | draft-ietf-simple-partial-publish-06.txt | Medium | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | Waiting for AD Go-Ahead |
|  | A Framework for Session Initiation Protocol User Agent Profile Delivery | draft-ietf-sipping-config-framework-012.txt | Low | Critical | MMD | X | X.P0029 | 12/31/2005 | SIPPING | AD is watching |
|  | Enhancements to RTP Format for EVRC Family Codecs | draft-ietf-avt-compact-bundled-evrc-12.txt | Medium | High | IP Multimedia Services | C | C.P0071-0 | April 2006 | AVT | RFC 4788 |
|  | Generic EAP Encapsulation (GEE), | draft-barany-eap-gee-05.txt | High | High | PPP Free Operation (PDS) | X | X.P0045 | December 2006 |  | Dead |
|  | Integrity Transform Carrying Roll-over Counter | draft-lehtovirta-srtp-rcc-07.txt | High | Medium | BCMCS | X | X.P0022-A | June 2006 |  | RFC 4771 |
|  | DHCP Option for Home Information Discovery in MIPv6 | draft-ietf-mip6-hiopt-05.txt | High | High | MIP6 Enhancements | X | X.P0047 | December 2006 | DHC | I-D exists |
|  | MIP6-bootstrapping via DHCPv6 for the Integrated Scenario | draft-ietf-mip6-bootstrapping-integrated-dhc-04.txt | High | High | MIP6 Enhancements | X | X.P0047 | December 2006 | MIP6 | AD Evaluation :: Revised ID Needed |
|  | Mobile IPv6 Operation with IKEv2 and the revised IPsec Architecture | draft-ietf-mip6-ikev2-ipsec-09.txt | Low | High | MIP6 Enhancement | X | X.P0047 | March 2007 | MIP6 | RFC 4877 |
|  | RTP Payload Format for ITU-T Rec. H.263 Video | draft-ietf-avt-rfc2429-bis-10.txt | Medium | High | Packet Switched Video Telephony (PSVT) | C | C.P0055 -0 | 10/30/ 2006 | AVT | RFC 4629 |
|  | Diameter Mobile IPv6: Support for Network Access Server to Diameter Server Interaction | draft-ietf-dime-mip6-integrated-04.txt | High | High | MIPv6 Enhancement | X | X.P0047 | 07/30/2007 | DIME | I-D exists |
|  | Mobility Management using Proxy Mobile IPv4 | draft-leung-mip4-proxy-mode-02.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | MIP4 | AD is watching |
|  | Proxy Mobile IP v6 | draft-ietf-netlmm-proxymip6-01.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | NETLMM | I-D Exist |
|  | GRE Key Extension for Mobile IPv4 | draft-yegani-gre-key-extension-02.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | MIP4 | I-D Exist |

### Notes:

- The dependency and priority is based on the information available as of June 18, 2007.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group.

- The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe.

  - Low: RFC number probable in required publication timeframe

  - Medium: RFC number likely in required publication timeframe

  - High: RFC number unlikely in required publication timeframe

  - Critical: RFC number unlikely when publication is imminent

- The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification.

  - Desirable: Desire to include functionality in referenced release

  - Critical: Required functionality in referenced release

- The 3GPP2 Need column briefly describes the basic functional need.

- IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list.