[image: image1.png]|3RD GENERATION
|PARTNERSHIP
|PrROJECT 2

|n "
|'3BGPP2



Version Date: October 08, 2007

3GPP2-IETF Draft Dependencies
	COPYRIGHT

3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document.  Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at secretariat@tiaonline.org.  Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner.  See www.3gpp2.org for more information.


	
	Title
	Link

	Risk
	3GPP2 priority 

	3GPP2 Need

	3GPP2 TSG


	3GPP2 release
	RFC Needed by Date
	IETF WG


	IETF/IESG Status



	 AUTONUM  \* Arabic 
	Session Initiation Protocol (SIP) extension for Partial Notification of Presence Information


	draft-ietf-simple-partial-notify-09.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	Waiting for AD Go-Ahead

	 AUTONUM  \* Arabic 
	User Agent Capability Extension to Presence Information Data Format                                (PIDF)


	draft-ietf-simple-prescaps-ext-08.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	Waiting for Writeup

	 AUTONUM  \* Arabic 
	The Extensible Markup Language (XML) Configuration Access Protocol
	draft-ietf-simple-xcap-13.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	RFC 4825

	 AUTONUM  \* Arabic 
	An Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usage for Manipulating Presence Document Contents
	draft-ietf-simple-xcap-pidf-manipulation-usage-03.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	RFC 4827

	 AUTONUM  \* Arabic 
	Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usages for Setting Presence Authorization
	draft-ietf-simple-presence-rules-10.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	RFC Ed Queue

	 AUTONUM  \* Arabic 
	An Extensible Markup Language (XML) Format for Representing Resource Lists
	draft-ietf-simple-xcap-list-usage-06.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	RFC 4826

	 AUTONUM  \* Arabic 
	Presence Information Data format (PIDF) Extension for Partial Format
	draft-ietf-simple-partial-pidf-format-08.txt
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIMPLE
	Waiting for AD Go-Ahead

	 AUTONUM  \* Arabic 
	Session Initiation Protocol (SIP) Event Notification Throttles
	draft-niemi-sipping-event-throttle-05.txt 
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIPPING
	Dead

	 AUTONUM  \* Arabic 
	An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources


	draft-ietf-simple-xcap-diff-06.txt
	Low
	Critical
	MMD
	X
	X.P0027
	12/31/2005
	SIMPLE
	AD is watching

	 AUTONUM  \* Arabic 
	A Document Format for Expressing Privacy Preferences
	draft-ietf-geopriv-common-policy-12.txt



	Low
	Critical
	MMD
	X
	X.P0013-004-A
	12/31/2005
	GEOPRIV
	RFC 4745

	 AUTONUM  \* Arabic 
	Partial Publication of Presence Information
	draft-ietf-simple-partial-publish-06.txt




	Medium
	Critical
	MMD
	X
	X.P0027
	12/31/2005
	SIMPLE
	Waiting for AD Go-Ahead

	 AUTONUM  \* Arabic 
	A Framework for Session Initiation Protocol User Agent Profile Delivery
	draft-ietf-sipping-config-framework-012.txt

	Low
	Critical
	MMD
	X
	X.P0029
	12/31/2005
	SIPPING
	AD is watching

	 AUTONUM  \* Arabic 
	Enhancements to RTP Format for EVRC Family Codecs
	draft-ietf-avt-compact-bundled-evrc-12.txt
	Medium
	High
	IP Multimedia Services
	C
	C.P0071-0
	April 2006
	AVT
	RFC 4788 

	 AUTONUM  \* Arabic 
	Generic EAP Encapsulation (GEE),
	draft-barany-eap-gee-05.txt
	High
	High
	PPP Free Operation (PDS)
	X
	X.P0045
	December 2006
	
	Dead

	 AUTONUM  \* Arabic 
	Integrity Transform Carrying Roll-over Counter
	draft-lehtovirta-srtp-rcc-07.txt
	High
	Medium
	BCMCS
	X
	X.P0022-A
	June 2006
	
	RFC 4771

	 AUTONUM  \* Arabic 
	DHCP Option for Home Information Discovery in MIPv6
	draft-ietf-mip6-hiopt-07.txt
	High
	High
	MIP6 Enhancements
	X
	X.P0047
	December 2006
	DHC
	I-D exists

	 AUTONUM  \* Arabic 
	MIP6-bootstrapping for the Integrated Scenario
	draft-ietf-mip6-bootstrapping-integrated-dhc-05.txt
	High
	High
	MIP6 Enhancements
	X
	X.P0047
	December 2006
	MIP6
	AD Evaluation :: External Party

	 AUTONUM  \* Arabic 
	Mobile IPv6 Operation with IKEv2 and the revised IPsec Architecture
	draft-ietf-mip6-ikev2-ipsec-09.txt
	Low
	High
	MIP6 Enhancement
	X
	X.P0047
	March 2007
	MIP6
	RFC 4877

	 AUTONUM  \* Arabic 
	RTP

Payload

Format

for

ITU-T

Rec.

H.263

Video
	draft-ietf-avt-rfc2429-bis-10.txt



	Medium
	High 


	Packet

Switched

Video

Telephony

(PSVT)
	C
	C.P0055

-0
	10/30/

2006


	AVT
	RFC 4629

	 AUTONUM  \* Arabic 
	WiMAX Forum/3GPP2 Proxy Mobile IPv4
	draft-leung-mip4-proxy-mode-03.txt
	High
	High
	Network Evolution
	X

A
	X.P0054

A.S0020
	10/31/2007
	MIP4
	AD is watching

	 AUTONUM  \* Arabic 
	Proxy Mobile IP v6
	draft-ietf-netlmm-proxymip6-06.txt
	High
	High
	Network Evolution
	X

A
	X.P0054

A.S0020
	10/31/2007
	NETLMM
	I-D Exists

	 AUTONUM  \* Arabic 
	GRE Key Extension for Mobile IPv4
	draft-yegani-gre-key-extension-03.txt
	High
	High
	Network Evolution
	X

A
	X.P0054

A.S0020
	10/31/2007
	MIP4
	I-D Exists

	 AUTONUM  \* Arabic 
	EAP Extensions for EAP Re-authentication Protocol
	draft-ietf-hokey-erx-05
	High
	High
	Network Evolution
	X

A
	X.P0054

A.S0020
	10/31/2007
	HOKEY
	I-D

Exists

	 AUTONUM  \* Arabic 
	Specification for the Derivation of Root Keys from an Extended MasterSession Key (EMSK)
	draft-ietf-hokey-emsk-hierarchy-01.txt
	High
	High
	Network Evolution
	X


	X.P0054

A.S0020
	10/31/2007
	HOKEY
	I-D

Exists

	 AUTONUM  \* Arabic 
	RADIUS attributes for Domain-specific Key Request and Delivery
	draft-gaonkar-radext-erp-attrs-00.txt
	High
	High
	Network Evolution
	X


	X.P0054

A.S0020
	10/31/2007
	RADEXT
	I-D

Exists

	 AUTONUM  \* Arabic 
	RADIUS Attributes for the Delivery of Keying Material
	draft-zorn-radius-keywrap-13.txt
	High
	High
	Network Evolution
	X


	X.P0054

A.S0020
	10/31/2007
	RADEXT
	AD is watching

	 AUTONUM  \* Arabic 
	Diameter Mobile IPv6: Support for Network Access Server to Diameter            Server Interaction
	draft-ietf-dime-mip6-integrated-05.txt
	High
	High
	MIPv6 Enhancement
	X
	X.P0047
	07/30/2007
	DIME
	I-D exists

	 AUTONUM  \* Arabic 
	Diameter Support for EAP Re-authentication Protocol
	draft-dondeti-dime-erp-diameter-00.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	Individual
	I-D

Exists

	 AUTONUM  \* Arabic 
	EAP-Based Keying for IP Mobility Protocols
	draft-vidya-eap-usrk-ip-mobility-00.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	Individual
	I-D Exists

	 AUTONUM  \* Arabic 
	Generic Notification Message for Mobile IPv4
	draft-ietf-mip4-generic-notification-message-02.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	MIP4
	I-D Exisits

	 AUTONUM  \* Arabic 
	EAP Tunneled TLS Authentication Protocol Version 0
	draft-funk-eap-ttls-v0-01.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	EMU
	I-D Exists

	 AUTONUM  \* Arabic 
	User Session Tracking in RADIUS
	draft-zorn-radius-logoff-09.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	Individual
	I-D Exisits


Notes:

· The dependency and priority is based on the information available as of Oct 08, 2007. 

· Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group. 

· The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe. 

· Low: RFC number probable in required publication timeframe 

· Medium: RFC number likely in required publication timeframe 

· High: RFC number unlikely in required publication timeframe 

· Critical: RFC number unlikely when publication is imminent 

· The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification. 

· Desirable: Desire to include functionality in referenced release 

· Critical: Required functionality in referenced release 

· The 3GPP2 Need column briefly describes the basic functional need. 

· IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list. 

