Version Date: July 25, 2008

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

|  | Title | Link | Risk | 3GPP2 priority | 3GPP2 Need | 3GPP2 TSG | 3GPP2 release | RFC Needed by Date | IETF WG | IETF/IESG Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session Initiation Protocol (SIP) extension for Partial Notification of Presence Information | draft-ietf-simple-partial-notify-10.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue::AUTH48 |
|  | User Agent Capability Extension to Presence Information Data Format (PIDF) | draft-ietf-simple-prescaps-ext-10.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Extensible Markup Language (XML) Configuration Access Protocol (XCAP) Usages for Setting Presence Authorization | draft-ietf-simple-presence-rules-11.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC 5025 |
|  | Presence Information Data format (PIDF) Extension for Partial Format | draft-ietf-simple-partial-pidf-format-10.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | Session Initiation Protocol (SIP) Event Notification Throttles | draft-niemi-sipping-event-throttle-05.txt | Medium | Critical | Presence | X | X.P0027-003 | 12/31/2005 | SIPPING | Dead |
|  | An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources | draft-ietf-simple-xcap-diff-09.txt | Low | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | AD is watching |
|  | Partial Publication of Presence Information | draft-ietf-simple-partial-publish-07.txt | Medium | Critical | MMD | X | X.P0027 | 12/31/2005 | SIMPLE | RFC Ed Queue |
|  | A Framework for Session Initiation Protocol User Agent Profile Delivery | draft-ietf-sipping-config-framework-015.txt | Low | Critical | MMD | X | X.P0029 | 12/31/2005 | SIPPING | AD is watching |
|  | Generic EAP Encapsulation (GEE), | draft-barany-eap-gee-05.txt | High | High | PPP Free Operation (PDS) | X | X.P0045 | December 2006 |  | Dead |
|  | DHCP Option for Home Information Discovery in MIPv6 | draft-ietf-mip6-hiopt-17.txt | High | High | MIP6 Enhancements | X | X.P0047, X.P0011Dv2 | December 2006 | DHC | RFC Ed Queue |
|  | MIP6-bootstrapping for the Integrated Scenario | draft-ietf-mip6-bootstrapping-integrated-dhc-06.txt | High | High | MIP6 Enhancements | X | X.P0047,X.P0011Dv2 | December 2006 | MIP6 | RFC Ed Queue |
|  | WiMAX Forum/3GPP2 Proxy Mobile IPv4 | draft-leung-mip4-proxy-mode-08.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | MIP4 | AD is watching |
|  | Proxy Mobile IP v6 | draft-ietf-netlmm-proxymip6-18.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | NETLMM | RFC Ed Queue |
|  | GRE Key Extension for Mobile IPv4 | draft-yegani-gre-key-extension-03.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | MIP4 | No I-D Exists |
|  | EAP Extensions for EAP Re-authentication Protocol | draft-ietf-hokey-erx-14.txt | High | High | Network Evolution | X A | X.P0054 A.S0020 | 10/31/2007 | HOKEY | RFC Ed Queue |
|  | Specification for the Derivation of Root Keys from an Extended MasterSession Key (EMSK) | draft-ietf-hokey-emsk-hierarchy-07.txt | High | High | Network Evolution | X | X.P0054 A.S0020 | 10/31/2007 | HOKEY | RFC Ed Queue |
|  | RADIUS attributes for Domain-specific Key Request and Delivery | draft-gaonkar-radext-erp-attrs-03.txt | High | High | Network Evolution | X | X.P0054 A.S0020 | 10/31/2007 | RADEXT | I-D Exists |
|  | RADIUS Attributes for the Delivery of Keying Material | draft-zorn-radius-keywrap-13.txt | High | High | Network Evolution | X | X.P0054 A.S0020 | 10/31/2007 | RADEXT | AD is watching |
|  | Diameter Mobile IPv6: Support for Network Access Server to Diameter Server Interaction | draft-ietf-dime-mip6-integrated-09.txt | High | High | MIPv6 Enhancement | X | X.P0047 | 07/30/2007 | DIME | Publication Requested |
|  | Diameter Support for EAP Re-authentication Protocol | draft-dondeti-dime-erp-diameter-02.txt | High | High | Network Evolution | X | X.P0054 | 10/31/2007 | Individual | I-D Exists |
|  | EAP-Based Keying for IP Mobility Protocols | draft-vidya-eap-usrk-ip-mobility-01.txt | High | High | Network Evolution | X | X.P0054 | 10/31/2007 | Individual | Publication Requested |
|  | Generic Notification Message for Mobile IPv4 | draft-ietf-mip4-generic-notification-message-06.txt | High | High | Network Evolution | X | X.P0054 | 10/31/2007 | MIP4 | I-D Exists |
|  | EAP Tunneled TLS Authentication Protocol Version 0 | draft-funk-eap-ttls-v0-05.txt | High | High | Network Evolution | X | X.P0054 | 10/31/2007 | EMU | RFC Ed Queue |
|  | User Session Tracking in RADIUS | draft-zorn-radius-logoff-11.txt | High | High | Network Evolution | X | X.P0054 | 10/31/2007 | Individual | I-D Exists |
|  | A Uniform Resource Name (URN) for Emergency and Other Well-Known Services | draft-ietf-ecrit-service-urn-08.txt | Low | High | All-IP Emergency Services | X | X.P0049-0 | 01/31/2008 | ECRIT | RFC 5031 |
|  | Location Conveyance for the Session Initiation Protocol | draft-ietf-sip-location-conveyance-10.txt | Low | High | All-IP Emergency Services | X | X.P0049-0 | 01/31/2008 | SIP | AD is watching |
|  | Requirements for Emergency Context Resolution with Internet Technologies | draft-ietf-ecrit-requirements-14.txt | Low | High | All-IP Emergency Services | X | X.P0049-0 | 01/31/2008 | ECRIT | RFC 5012 |
|  | Fast Handovers for PMIPv6 | draft-yokota-mipshop-pfmipv6-03.txt | High | High | Network Evolution,eHRPD LTE Interworking | X | X.P0054; X.P0057 | 06/30/2008 | MIPSHOP | I-D Exists |
|  | Binding Revocation for IPv6 Mobility | draft-muhanna-mext-binding-revocation-02.txt | High | High | Network Evolution, eHRPD LTE Interworking | X | X.P0054, X.P0057 | 06/30/2008 | MEXT | I-D Exists |

### Notes:

- The dependency and priority is based on the information available as of February 18, 2008.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group.

- The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe.

  - Low: RFC number probable in required publication timeframe

  - Medium: RFC number likely in required publication timeframe

  - High: RFC number unlikely in required publication timeframe

  - Critical: RFC number unlikely when publication is imminent

- The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification.

  - Desirable: Desire to include functionality in referenced release

  - Critical: Required functionality in referenced release

- The 3GPP2 Need column briefly describes the basic functional need.

- IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list.