[image: image1.png]|3RD GENERATION
|PARTNERSHIP
|PrROJECT 2

|n "
|'3BGPP2



Version Date: December 01, 2008
3GPP2-IETF Draft Dependencies
	COPYRIGHT

3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document.  Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org.  Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner.  See www.3gpp2.org for more information.


	
	Title
	Link

	Risk
	3GPP2 priority 

	3GPP2 Need

	3GPP2 TSG


	3GPP2 release
	RFC Needed by Date
	IETF WG


	IETF/IESG Status



	 AUTONUM  \* Arabic 
	Session Initiation Protocol (SIP) Event Notification Throttles
	Draft=draft-niemi-sipping-event-throttle-07.txt 
	Medium
	Critical
	Presence
	X
	X.P0027-003
	12/31/2005
	SIPPING
	Dead

	 AUTONUM  \* Arabic 
	An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources


	draft-ietf-simple-xcap-diff-09.txt
	Low
	Critical
	MMD
	X
	X.P0027
	12/31/2005
	SIMPLE
	Publication Requested

	 AUTONUM  \* Arabic 
	A Framework for Session Initiation Protocol User Agent Profile Delivery
	draft-ietf-sipping-config-framework-015.txt

	Low
	Critical
	MMD
	X
	X.P0029
	12/31/2005
	SIPPING
	External Party

	 AUTONUM  \* Arabic 
	
	
	
	
	
	
	
	
	
	

	 AUTONUM  \* Arabic 
	DHCP Option for Home Information Discovery in MIPv6
	draft-ietf-mip6-hiopt-17.txt
	High
	High
	MIP6 Enhancements
	X
	X.P0047, X.P0011Dv2
	December 2006
	DHC
	RFC Ed Queue

	 AUTONUM  \* Arabic 
	MIP6-bootstrapping for the Integrated Scenario
	draft-ietf-mip6-bootstrapping-integrated-dhc-06.txt
	High
	High
	MIP6 Enhancements
	X
	X.P0047,X.P0011Dv2
	December 2006
	MIP6
	RFC Ed Queue-


	 AUTONUM  \* Arabic 
	WiMAX Forum/3GPP2 Proxy Mobile IPv4
	draft-leung-mip4-proxy-mode-10.txt
	High
	High
	Network Evolution
	X

A
	X.P0054

A.S0020
	10/31/2007
	MIP4
	RFC Ed Queue

	 AUTONUM  \* Arabic 
	GRE Key Extension for Mobile IPv4
	draft-yegani-gre-key-extension-03.txt
	High
	High
	Network Evolution
	X

A
	X.P0054

A.S0020
	10/31/2007
	MIP4
	Expired I-D Exists

	 AUTONUM  \* Arabic 
	RADIUS attributes for Domain-specific Key Request and Delivery
	draft-gaonkar-radext-erp-attrs-04.txt
	High
	High
	Network Evolution
	X


	X.P0054

A.S0020
	10/31/2007
	RADEXT
	Expired, I-D-Exists

	 AUTONUM  \* Arabic 
	RADIUS Attributes for the Delivery of Keying Material
	draft-zorn-radius-keywrap-13.txt
	High
	High
	Network Evolution
	X


	X.P0054

A.S0020
	10/31/2007
	RADEXT
	AD is watching

	 AUTONUM  \* Arabic 
	Diameter Mobile IPv6: Support for Network Access Server to Diameter            Server Interaction
	draft-ietf-dime-mip6-integrated-11.txt
	High
	High
	MIPv6 Enhancement
	X
	X.P0047
	07/30/2007
	DIME
	IIESG Evaluation

	 AUTONUM  \* Arabic 
	Diameter Support for EAP Re-authentication Protocol
	draft-dondeti-dime-erp-diameter-02.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	Individual
	I-D

Exists

	 AUTONUM  \* Arabic 
	EAP-Based Keying for IP Mobility Protocols
	draft-vidya-eap-usrk-ip-mobility-01.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	Individual
	AD Evaluation

	 AUTONUM  \* Arabic 
	Generic Notification Message for Mobile IPv4
	draft-ietf-mip4-generic-notification-message-07.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	MIP4
	I-D Exists

	 AUTONUM  \* Arabic 
	User Session Tracking in RADIUS
	draft-zorn-radius-logoff-11.txt
	High
	High
	Network Evolution
	X


	X.P0054


	10/31/2007
	Individual
	I-D Exists, Expired

	 AUTONUM  \* Arabic 
	Location Conveyance for the Session Initiation Protocol
	draft-ietf-sip-location-conveyance-12.txt
	Low
	High
	All-IP Emergency Services
	X
	X.P0049-0
	01/31/2008
	SIP
	AD is watching

	 AUTONUM  \* Arabic 
	Fast Handovers for PMIPv6
	draft-yokota-mipshop-pfmipv6-03.txt

	High
	High
	Network Evolution
LTE Interworking
	X
	X.P0057
	06/30/2008
	MIPSHOP
	I-D Exists

	 AUTONUM  \* Arabic 
	Binding Revocation for IPv6 Mobility
	draft-ietf-mext-binding-revocation-02.txt
	High
	High
	Network Evolution, LTE Interworking
	X 
	X.P0054, X.P0057,
X.P0061
	06/30/2008
	MEXT
	I-D Exists

	 AUTONUM  \* Arabic 
	IPv4 Support for Proxy Mobile IPv6


	draft-ietf-netlmm-pmip6-ipv4-support-06.txt
	Critical
	High
	LTE Interworking
	
	X.P0057
	01/29/2008
	NETLMM
	I-D Exists


Notes:

· The dependency and priority is based on the information available as of December 1, 2008. 

· Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group. 

· The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe. 

· Low: RFC number probable in required publication timeframe 

· Medium: RFC number likely in required publication timeframe 

· High: RFC number unlikely in required publication timeframe 

· Critical: RFC number unlikely when publication is imminent 

· The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification. 

· Desirable: Desire to include functionality in referenced release 

· Critical: Required functionality in referenced release 

· The 3GPP2 Need column briefly describes the basic functional need. 

· IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list. 

