Version Date: November 02, 2009

3GPP2-IETF Draft Dependencies

COPYRIGHT 3GPP2 and its Organizational Partners claim copyright in this document and individual Organizational Partners may copyright and issue documents or standards publications in individual Organizational Partner's name based on this document. Requests for reproduction of this document should be directed to the 3GPP2 Secretariat at shoyler@tia.eia.org. Requests to reproduce individual Organizational Partner's documents should be directed to that Organizational Partner. See www.3gpp2.org for more information.

|  | Title | Link | Risk | 3GPP2 priority | 3GPP2 Need | 3GPP2 TSG | 3GPP2 release | RFC Needed by Date | IETF WG | IETF/IESG Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session Initiation Protocol (SIP) Event Notification Extension for Notification Rate Control Replaced: Session Initiation Protocol (SIP) Event Notification Throttles | draft-ietf-sipcore-event-rate-control-00 | Medium | Critical | Presence | X | X.S0027-003 | 12/31/2005 | SIPCORE | ID-EXISTS |
|  | An Extensible Markup Language (XML) Document Format for Indicating Changes in XML Configuration Access Protocol (XCAP) Resources | draft-ietf-simple-xcap-diff-13.txt | Low | Critical | MMD | X | X.S0027 | 12/31/2005 | SIMPLE | Waiting for AD Goahead |
|  | A Framework for Session Initiation Protocol User Agent Profile Delivery | draft-ietf-sipping-config-framework-016.txt | Low | Critical | MMD | X | X.S0029 | 12/31/2005 | SIPPING | AD Eval: AD Followup |
|  | DHCP Option for Home Information Discovery in MIPv6 | draft-ietf-mip6-hiopt-17.txt | High | High | MIP6 Enhancements | X | X.S0047, X.S0011Dv2 | December 2006 | DHC | RFC Ed Queue |
|  | MIP6-bootstrapping for the Integrated Scenario | draft-ietf-mip6-bootstrapping-integrated-dhc-06.txt | High | High | MIP6 Enhancements | X | X.S0047,X.S0011Dv2 | December 2006 | MIP6 | RFC Ed Queue- |
|  | WiMAX Forum/3GPP2 Proxy Mobile IPv4 | draft-leung-mip4-proxy-mode-10.txt | High | High | Network Evolution | X A | X.S0061 | 10/31/2007 | MIP4 | RFC Ed Queue |
|  | GRE Key Extension for Mobile IPv4 | draft-yegani-gre-key-extension-04.txt | High | High | Network Evolution | X A | X.S0061 | 10/31/2007 | MIP4 | I-D Exists |
|  | Location Conveyance for the Session Initiation Protocol | draft-ietf-sip-location-conveyance-13.txt | Low | High | All-IP Emergency Services | X | X.S0049-0 | 01/31/2008 | SIP | AD is watching |
|  | Fast Handovers for PMIPv6 | draft-ietf-mipshop-pfmipv6-09.txt | High | High | Network Evolution LTE Interworking | X | X.S0057 | 06/30/2008 | MIPSHOP | IESG EVAL |
|  | Binding Revocation for IPv6 Mobility | draft-ietf-mext-binding-revocation-14.txt | High | High | Network Evolution, LTE Interworking | X | X.S0057, X.S0061 | 06/30/2008 | MEXT | Approved |
|  | IPv4 Support for Proxy Mobile IPv6 | draft-ietf-netlmm-pmip6-ipv4-support-17.txt | Critical | High | LTE Interworking | X | X.S0057, X.S0061 | 01/29/2008 | NETLMM | IESG Eval |
|  | Diameter Mobile IPv6: Support for Home Agent to Diameter Server Interaction | draft-ietf-dime-mip6-split-17.txt | Critical | High | MIP6 Enhancements | X | X.S0047 | 03/05/2009 | DIME | RFC ED Queue |
|  | GRE Key Option for Proxy Mobile IPv6 | draft-ietf-netlmm-grekey-option-09.txt | Critical | High | LTE Interworking | X | X.S0057 | 01/29/2008 | NETLMM | RFC ED Queue |

### Notes:

- The dependency and priority is based on the information available as of November 5, 2009.

- Where individual IDs are listed, there is a desire that an ID providing similar requirements of functionality be progressed within the working group.

- The Risk column indicates the perceived risk of an ID progressing to RFC in the required timeframe.

  - Low: RFC number probable in required publication timeframe

  - Medium: RFC number likely in required publication timeframe

  - High: RFC number unlikely in required publication timeframe

  - Critical: RFC number unlikely when publication is imminent

- The 3GPP2 Priority column indicates criticality of the ID to the 3GPP2 specification.

  - Desirable: Desire to include functionality in referenced release

  - Critical: Required functionality in referenced release

- The 3GPP2 Need column briefly describes the basic functional need.

- IETF/IESG Status is based on "IETF ID Tracker" at https://datatracker.ietf.org/public/pidtracker.cgi. IDs that have been advanced to RFC are marked in green. IDs in risk of meeting the publication date are marked in red. IDs with a Risk level of High or Critical, are Definite, and have Critical 3GPP2 Priority are highlighted in yellow in the list.